Meeting Journal - Entry #1 Date: [25-11-2025] Attendees: Marina (Leader), Georgia, Mary, Omar, Dimitris, Kostantinos.

1. Issues Discussed:

- Project Topic: We brainstormed ideas and agreed on "Smart City: A Guide to Sustainable Living".

- Roles: We discussed technical skills. Since I (Marina) am the only one familiar with GitHub, I was designated as the Team Leader.

- Work Distribution: We agreed to split the work into 5 distinct modules so that every developer has a clear responsibility of 5 pages each, meeting the assessment minimum requirements.

2. Decisions Made:

- Leader: Marina will handle the GitHub repository, the main Landing Page (index.html), and the global CSS (style.css) to ensure consistency.

- Development Tools: We will use VS Code. We will not use AI for code generation, only for text content and image ideas.

- Communication: We will use Instagram for daily updates.

3. Action Items for This Week:

- Marina: Distribute Smart City.pdf (Project Requirements) and the initial style.css file. Set up the GitHub repository.

- Team (Georgia, Mary, Omar, Dimitris, Kostantinos): Confirm which "Module" (Energy, Waste, etc.) they want to claim.

- All: Begin gathering text content and images for their assigned pages.