Meeting Journal - Entry #1

Date: 18/11/2025 (Week 4) Attendees: Marina (Leader), Georgia, Mary, Dimitris, Kostantinos.

1. Issues Discussed:

- Project Topic: We brainstormed ideas and agreed on "Smart City: A Guide to Sustainable Living".

- Roles: We discussed technical skills. Since I (Marina) am the only one familiar with GitHub, I was designated as the Team Leader.

- Work Distribution: We agreed to split the work into 5 distinct modules (Energy, Waste, Water, Transport, Lifestyle) so that every developer has a clear responsibility of 5 pages each.

2. Decisions Made:

- Leader: Marina will handle the GitHub repository, the Landing Page (index.html), and the global CSS (style.css) to ensure consistency.

- Strict Rules: We agreed to strictly follow the "No AI Code" rule. We will use ChatGPT only for generating text articles and image ideas.

- Communication: We will use a group chat for daily updates and meet physically once a week.

3. Action Items for This Week:

- Marina: Create the Project Requirements document (Smart City.pdf) and the initial folder structure.

- All Members: Confirm exactly which module they want to claim (First come, first served).

Meeting Journal - Entry #2

Date: 25/11/2025 (Week 5) Attendees: Marina (Leader), Georgia, Mary, Dimitris, Kostantinos.

1. Issues Discussed:

- File Structure: We discussed whether to use a "Flat" structure or subfolders. We decided to use subfolders (e.g., html/energy/) to keep files organized, as allowed by the university handout.

- Design & Templates: Marina presented the initial style.css and the color palette (Green/White/Slate). We need a standard HTML template so everyone's pages look the same.

2. Decisions Made:

- Template Adoption: Everyone will use the "Master HTML Template" provided by the Leader.

- Deadlines: All HTML skeletons must be created by Week 6 so we can focus on content insertion.

3. Action Items for This Week:

- Marina: Upload the style.css and index.html to the GitHub repository.

- All Developers: Create your 5 empty HTML files in your specific folders and link them to the stylesheet.

Meeting Journal - Entry #3

Date: 02/12/2025 (Week 6) Attendees: Marina (Leader), Georgia, Mary, Dimitris, Kostantinos.

1. Issues Discussed:

- Week 6 Report: We reviewed the "Group Report" draft. We finalized the roles and the Site Map structure to ensure it is a tree hierarchy, not a linear chain.

- Content Generation: Developers reported they have generated their text content using GenAI. We discussed where to find royalty-free images (Pexels/Unsplash).

2. Decisions Made:

- Report Submission: Marina will submit the PDF report to iLearn today.

- Personal Pages: Every member must create their own students/[lastname]/[lastname].html file with a bio and code comments to meet the individual assessment criteria.

3. Action Items for This Week:

- All: Paste the generated text content into the HTML files (replacing the placeholders).

- All: Find and add at least 1 image per page.

- Marina: Finalize the GitHub integration and check for broken links.

Meeting Journal - Entry #4

Date: 09/12/2025 (Week 7) Attendees: Marina (Leader), Georgia, Mary, Dimitris, Kostantinos.

1. Issues Discussed:

- CSS & Design Consistency: We reviewed the initial look of the website. The team felt the layout was too "tight," so we discussed adding more whitespace and using a cleaner font (Outfit).

- Navigation Problems: We noticed that users could get "stuck" inside a module (e.g., inside Energy) without an easy way to jump to Waste or Transport.

- Mobile Responsiveness: We verified that the site needs to work on mobile phones since the handout requires "Ease of use."

2. Decisions Made:

- Menu Upgrade: I (Marina) will upgrade the simple navigation bar to a Dropdown Menu structure so users can access any page from anywhere.

- Styling: We finalized the color palette (Emerald Green/Dark Slate) and agreed to use Flexbox and Grid for the layout to ensure the cards and text align correctly.

3. Action Items for This Week:

- Marina: Update style.css with the new dropdown code and fix the header alignment.

- Team: Finish writing any remaining text content in the Word document so it is ready for pasting.

Meeting Journal - Entry #5

Date: 16/12/2025 (Week 8) Attendees: Marina (Leader), Georgia, Mary, Dimitris, Kostantinos.

1. Issues Discussed:

- Visual Content (Images): We realized the pages looked boring with just text. We reviewed the "No Copyright" rule and lists of safe sources (Pexels, Unsplash).

- Personal Pages: Some members were unsure what to write on their individual pages. We clarified they need a bio, hobbies, and—most importantly—HTML comments explaining their code.

2. Decisions Made:

- Image Strategy: Each developer must find 1 high-quality image per page (5 total) and rename them simply (e.g., solar_panel.jpg) to avoid broken links.

- Deadline Warning: I reminded the team that the "Empty Template" phase is over. By the holidays, the actual content must be inside the HTML tags.

3. Action Items for This Week:

- All: Download images, save them in the images/ folder, and insert the <img> tags.

- All: Fill in the students/ folder with real personal bio data.

Meeting Journal - Entry #6

Date: 23/12/2025 (Week 9) Attendees: Marina (Leader), Georgia, Mary, Dimitris, Kostantinos.

1. Issues Discussed:

- JavaScript Implementation: We discussed how to add functionality without making the site vulnerable or buggy. I proposed the "Small Interactive Tools" strategy.

- Progress Check: I noted that while the Transport and General pages are complete with images and text, the Energy, Waste, and Water modules are still using placeholders.

2. Decisions Made:

- JS Features: Each module will get a simple calculator or filter tool (e.g., "Commute Calculator" for Transport, "Recycling Finder" for Waste) to meet the "Additional Value" criteria.

- Holiday Homework: Since we will not meet physically during the break, everyone agreed to finish pasting their text content and inserting their images by Jan 2nd, so we can focus on testing in the final weeks.

3. Action Items for This Week:

- Marina: Implement the global "Scroll to Top" button and the Transport Module calculator.

- Team: Catch up on content insertion (Critical).